You already have a strong full-stack + backend + cloud resume, so this is not about learning basics — it’s about structuring a production-grade e-commerce system end-to-end using your stack.

I’ll give you:

- Step-by-step roadmap (practical, project-based)

- What exactly to build in each phase

- Timeline (realistic, assuming ~2–3 hrs/day)

🚀 FINAL GOAL (Your Project)

Build a production-ready E-commerce Platform with:

- Backend: Java + Spring Boot (Microservices)

- Frontend: React + Redux + Material UI

- DB: PostgreSQL/MySQL

- Messaging: Kafka

- DevOps: Docker + Kubernetes + CI/CD (Jenkins/GitHub Actions)

- Cloud: AWS

🧩 PHASE 1: SYSTEM DESIGN (2–3 Days)

📌 Define Features

Build like a real product:

- User Auth (JWT)

- Product Catalog

- Cart

- Orders

- Payments (mock)

- Inventory

- Admin Dashboard

📌 Architecture (Microservices)

Split into services:

- Auth Service

- Product Service

- Cart Service

- Order Service

- Payment Service

- Notification Service (Kafka)

👉 Output:

- Architecture diagram

- API contracts (Swagger/OpenAPI)

⚙️ PHASE 2: BACKEND (Spring Boot Microservices) (10–14 Days)

Step 1: Setup Base Project (2 days)

- Spring Boot

- Maven

- Config server (optional)

- API Gateway

- Service discovery (Eureka)

Step 2: Build Core Services (8–10 days)

✅ Auth Service

- JWT login/signup

- Role-based access (Admin/User)

✅ Product Service

- CRUD products

- Search/filter

✅ Cart Service

- Add/remove items

- Redis (optional for performance)

✅ Order Service

- Place order

- Order history

✅ Payment Service (Mock)

- Simulate payment success/failure

Step 3: Kafka Integration (2 days)

- Order → Payment → Notification flow

- Async event-driven system

💻 PHASE 3: FRONTEND (React + Redux + MUI) (10–12 Days)

Step 1: Setup (2 days)

- React app

- Redux store

- Material UI theme

Step 2: Build UI (8–10 days)

Pages:

- Home (Products list)

- Product Detail

- Cart Page

- Checkout

- Login/Register

- Admin Dashboard

Features:

- Redux for state

- API integration

- Protected routes

🐳 PHASE 4: DOCKERIZATION (3–4 Days)

- Dockerfile for each service

- Docker Compose for local run

👉 Output:

- Entire system runs with docker-compose up

☸️ PHASE 5: KUBERNETES (5–7 Days)

- Deploy services on Kubernetes

- Create:

  - Deployments

  - Services

  - Ingress

👉 Optional:

- Helm charts

🔁 PHASE 6: CI/CD (4–5 Days)

- Use:

  - GitHub Actions OR Jenkins

Pipeline:

- Build → Test → Docker build → Push → Deploy

☁️ PHASE 7: AWS DEPLOYMENT (5–7 Days)

- EC2 or EKS

- RDS for DB

- S3 (optional for images)

📊 TOTAL TIMELINE

| Phase | Days |
| --- | --- |
| Design | 2–3 |
| Backend | 10–14 |
| Frontend | 10–12 |
| Docker | 3–4 |
| Kubernetes | 5–7 |
| CI/CD | 4–5 |
| AWS | 5–7 |
| TOTAL | 40–50 days |

👉 With consistency:

- Aggressive (5–6 hrs/day) → ~30 days

- Normal (2–3 hrs/day) → ~45–60 days

🧠 HOW TO MAKE THIS STAND OUT (VERY IMPORTANT)

Since your resume already has strong experience:

Add these advanced touches:

- ✅ Circuit breaker (Resilience4j instead of Hystrix)

- ✅ API Gateway (Spring Cloud Gateway)

- ✅ Observability (Prometheus + Grafana)

- ✅ Distributed tracing (Zipkin)

- ✅ Caching (Redis)

- ✅ Rate limiting

📁 FINAL PROJECT STRUCTURE

ecommerce-platform/
  ├── auth-service/
  ├── product-service/
  ├── cart-service/
  ├── order-service/
  ├── payment-service/
  ├── notification-service/
  ├── api-gateway/
  ├── frontend/
  ├── docker/
  ├── k8s/
  ├── ci-cd/

🎯 FINAL OUTPUT (Resume Gold)

Add this:

“Built a scalable, production-grade microservices-based e-commerce platform using Java, Spring Boot, React, Kafka, Kubernetes, and AWS with CI/CD pipelines and distributed system design.”

⚡ MY SUGGESTION (Based on YOUR Resume)

You already worked with:

- Spring Boot ✅

- React ✅

- Kafka ✅

- CI/CD ✅

👉 So focus on:

- Kubernetes (deep)

- System design clarity

- End-to-end integration

👉 If you want next step:

I can:

- Break this into a daily schedule (Day 1 → Day 45)

- Or give GitHub repo structure + starter code

- Or help you design system diagram like FAANG level

Just tell me 👍